|  |  |  |  |
| --- | --- | --- | --- |
| **Employer or Graduate Side** | **Page** | **Change** | **Completed** |
| Graduate | Graduate Profile Page | Date picker for the ‘available to start’ field | ✓ |
| Youtube, Skype APIs | ✓ |
| Field changes on graduate profile management | ✓ |
| Change formatting of profile page to match the look & format of the previous attached file | ✓ |
| Button says add to shortlist, but for a graduate viewing their own page, it should say ‘back’ or ‘edit profile’ | ✓ |
| With the ‘job category’ field, when a graduate ticks the ‘any’ option, just display ‘any’ rather than a huge list of all the different job categories | ✓ |
| Add new field ‘email address’ under ‘telephone number’ | 🗶? |
| Move ‘location’ out of the ‘Education’ section, it is not relevant. Instead have two locations in the ‘User Profile’ section with one being ‘Current location’ and the other being ‘Desired location’ | ✓ |
| Disguise the candidate number so it is not obvious to graduates how many people have joined the site. At the moment, the most recent grad is number 165 and someone gave feedback that we should disguise the number in some way. Perhaps make it a random unique number? | ✓ |
| Graduate Home Page | Remove the iPad competition link on the homepage as well as the separate iPad competition page | ✓ |
| Replace the iPad competition link with Facebook and Twitter links | ✓ |
| Replace the ‘top graduate employers’ with ‘registeringoniploy’ image.  \*File has been edited to remove the speech bubbles. Please find edited file attached in the email under ‘registeringoniploy\_edit.png’ | ✓ |
| Make the image slider clickable so that any part of the image will take you to the sign up page | ✓ |
|  | Update to the copy (we are unsure of how much we will be using, so we will let you know on 19/10/2011) | 🗶1 |
| Blog | The blog is ready for launch, so we need you to change the blog button so it links to iploy.co.uk/blog | ✓ |
|  | Add a ‘back to site’ button to the blog page. | 🗶0 |
|  | | | |
| Graduate & Employer | iPloy Home Page | Implement the animated version of the design. Will be sent over on 19/10/2011 | 🗶 |
|  | | | |
| Employer | Employer Home Page | We will be providing copy and a design for how we want it to look. It will look very similar to the graduate homepage though | 🗶4 |
| Employer Profile Page | Add content so that an Employer can set up their company’s profile. Similar to the way LinkedIn do it | 🗶? |
| Find Graduates | When search returns no results the message says ‘No results ccould be found‘. We need that changed to ‘could’ | ✓ |
| When searching for graduates, more information should be provided on them before they are unlocked. We have drawn up the following draft for how we want the searches to display.  Tick boxes to show what key features the graduate has/hasn’t.  18-10-2011 14;50;46.JPG  See more/Buy now buttons to take you to the purchase page. | 🗶10 |
| Add a feature so that an employer can search for multiple ‘subjects studied’. Maybe like a checklist?  i.e. Physics, Business studies and Maths may all be suitable for a role in finance. | 🗶7 |
| View Graduate Page | Need to add the print button and feature that compiles the information into a printable format | 🗶12 |
| Instant messaging window to also be added | 🗶0 |
| Buy Credits | Changed the numbers around slightly, use the new figures posted below:   |  |  |  |  | | --- | --- | --- | --- | | **Number of Credits** | **Amount** | **Price per credit** | **Saving per credit** | | 1 | £38.00 | £38.00 | - | | 5 | £180.00 | £36.00 | £2.00 | | 20 | £680.00 | £34.00 | £4.00 | | 50 | £1600.00 | £32.00 | £6.00 | | 100 | £2800.00 | £28.00 | £10.00 | | ✓ |
| Employer Profile edit | Add a bio field, where a company can summarise who they are and what they do in 100 words or less | ✓ |
| Add an option to upload a company logo | 🗶2 |
| Add an option to upload a website link | ✓ |
|  | | | |
| Employer & Graduate |  | Tools, Apps, Feeds & Tutorials to be embedded in the next coming weeks. Some will overlap into the retainer period. | 🗶 |
|  |  | We need to start building the Help & Advice section for the graduates. | 🗶 |